PRODUCT REQUIREMENTS DOCUMENT

Mongolia Travel

Portfolio Showcase Product

━━━━━━━━━━

Premium demo product targeting Mongolian travel companies

European/American aesthetic · Multi-language · Sanity CMS

# Contents

- 1. Project Overview

- 2. Goals & Success Criteria

- 3. Scope — In / Out / Acceptance

- 4. Technical Architecture

- 5. Technology Stack

- 6. Folder Structure & Conventions

- 7. Database Schema Design

- 8. Development Environment & CI/CD

- 9. Feature Development Matrix

- 10. Content & Asset Strategy

- 11. Contingency & Cut List

- 12. Definition of Done

- 13. Testing Strategy

- 14. Performance Budget

- 15. Launch Checklist

- 16. Post-Launch Plan

- 17. Critical Warnings & Gotchas

# 1. Project Overview

## Purpose

Portfolio showcase site demonstrating premium web development capabilities. Target audience: owners of Mongolian travel companies who, upon viewing the site, should conclude: "This developer can build my company's website."

## Product Type

Fully functional demo product — not a real client project, not an MVP. A polished, production-ready website for a fictional premium Mongolian travel company targeting European/American luxury travelers.

## Context

Summer tourism season brings an estimated 200,000 Korean tourists to Mongolia. Travel companies need professional websites. This product exists to serve as a sales asset that converts prospective clients into actual projects.

## Core Philosophy

SHIP REMARKABLE, NOT PERFECT Perfectionism is the enemy of shipped work. "Remarkable" means a viewer says "wow, this is good" — not "this has zero flaws." 80% correct, 20% highly polished. Polish the first impression (Hero, typography, mobile). Nobody inspects admin panels.

# 2. Goals & Success Criteria

## Primary Goals

- Sales asset — Generate client inquiries from Mongolian travel companies

- Skill demonstration — Prove premium web development capability (not just tutorial-level)

- Portfolio anchor — Provide a case study piece for voidex.studio and LinkedIn outreach

- Template foundation — Potentially reusable as a productized offering for future clients

## Success Metrics

| Metric | Target |
| --- | --- |
| Lighthouse Performance | 85+ |
| Lighthouse Accessibility | 90+ |
| Lighthouse SEO | 95+ |
| LCP (Largest Contentful Paint) | < 2.5s |
| CLS (Cumulative Layout Shift) | < 0.1 |
| Languages fully supported | 3 (EN, KO, MN) |
| Content pages | 10 public + 4 utility |
| Working forms | 3 (contact, booking, custom trip) |
| Deployment | Live on Vercel, HTTPS |

## Non-Goals

Explicitly NOT the goal:

- Real payment processing

- User authentication

- Booking availability system

- Mobile native app

- Becoming a SaaS product

# 3. Scope

## In Scope — Public Pages (10)

- Homepage — Hero, featured tours, why-choose-us, destinations preview, testimonials, journal preview, CTA

- Tours listing — Grid, filter (destination, duration, difficulty, season), search, sort

- Tour detail — Hero, itinerary, gallery, map, pricing tiers, included/excluded, FAQ, related tours

- Destinations listing — Mongolian regions grid

- Destination detail — Region story, tours in region

- About — Company story, team, values, certifications, awards

- Journal listing — Editorial blog category grid

- Journal detail — Single article page

- Contact — Form, map, office info, social links

- Custom Trip — "Design your own" inquiry form

## In Scope — Utility Pages (4)

- Privacy Policy (placeholder content acceptable)

- Terms of Service

- 404 — custom, brand-aligned

- 500 error page

## In Scope — Functional

- Multi-language: English, Korean, Mongolian (next-intl)

- Sanity CMS with field-level i18n

- 3 working forms with validation, rate limiting, honeypot

- Interactive map (Leaflet) showing tour routes

- Search and filter on tours listing

- Newsletter signup

- Dark mode toggle

- Cookie consent banner (GDPR-compliant)

- Responsive: mobile, tablet, desktop

- SEO: meta tags, sitemap, robots.txt, canonical URLs, hreflang, Open Graph

- Loading progress bar on page transitions

## In Scope — Polish

- Motion animations (subtle, purposeful — not flashy)

- Scroll-triggered reveal effects

- Page transitions

- Micro-interactions (hover, button, form focus)

- Image optimization (Next.js Image, blur placeholder)

- Skeleton loading states

- Fake trust signals (certifications, press features, partner logos)

- Brand identity (logo, favicon set, OG image template)

## Out of Scope

RULE If any of these ideas surface during development, respond with "later" and keep building. These are NOT missing — they are deliberately excluded.

- Real payment integration (Stripe, QPay, SocialPay)

- User accounts, login, register

- Booking calendar, real-time availability system

- Custom admin panel (Sanity Studio is sufficient)

- AI chatbot, vector search, recommendations

- Email marketing integration (Mailchimp, etc.)

- Custom analytics dashboard (Vercel Analytics is sufficient)

- User-submitted reviews

- Wishlist, favorites

- Multi-currency converter

- Complex 3D scenes (one subtle Three.js element maximum, if any)

- Social media login

- Mobile native app

- Real-time notifications

## Acceptance Criteria

### Hard Requirements (all must pass)

- All 14 pages working, no broken links

- 3 languages fully implemented — no hardcoded strings

- Responsive on mobile, tablet, desktop

- All 3 forms submit successfully with validation

- Sanity CMS editable — tours, blogs, destinations

- Deployed on Vercel with HTTPS

- Lighthouse: Performance 85+, Accessibility 90+, SEO 95+

- Dark mode functional across all pages

- Cookie consent functional

- No broken links, no console errors

### Soft Requirements (quality)

- Hero section evokes "wow" reaction

- Tour detail looks authentic, detailed

- Typography, spacing consistent (follows design system)

- Animations smooth, purposeful — not janky

- Trust signals convey credibility

- 404 page brand-aligned, creative

- Cookie banner polished — not generic popup

# 4. Technical Architecture

## System Overview

Serverless-first architecture. No standalone database. Sanity manages all content. Form submissions are stored in Sanity and dispatched via Resend. Maps render client-side only. All hosted on Vercel's edge network.

| Layer | Responsibility |
| --- | --- |
| User Browser | Korean / English / Mongolian users |
| Next.js App (Vercel Edge) | App Router, SSR/ISR, API routes, Studio at /studio |
| Sanity | CMS — content, images, CDN |
| Resend | Transactional email (form dispatch) |
| Leaflet | Client-side maps only |
| Vercel Analytics | Page views, Web Vitals |

## Routing Strategy

| Route | Rendering | Revalidate |
| --- | --- | --- |
| / (homepage) | ISR | 3600s |
| /tours (listing) | ISR | 3600s |
| /tours/[slug] | SSG | On-demand (webhook) |
| /destinations | ISR | 3600s |
| /destinations/[slug] | SSG | On-demand |
| /journal | ISR | 3600s |
| /journal/[slug] | SSG | On-demand |
| /about, /contact | SSG | — |
| /api/* | Dynamic | — |
| /studio | Dynamic (client) | — |

## URL Structure

All public routes are locale-prefixed. Format: /{locale}/{path}

- / → redirects to /en

- /{en|ko|mn}/tours

- /{en|ko|mn}/tours/{slug}

- /{en|ko|mn}/destinations/{slug}

- /{en|ko|mn}/journal/{slug}

- /studio — no locale prefix

- /api/* — no locale prefix

## Multi-Language Strategy

Field-level internationalization inside Sanity (not document-level). One document per entity, with {en, ko, mn} sub-fields on each translatable field. Slugs are English-derived to avoid URL encoding issues.

## Error Handling Layers

| Layer | Strategy |
| --- | --- |
| Page errors | error.tsx per route |
| 404s | not-found.tsx per route |
| Sanity fetch failures | try/catch in fetcher, return null, fallback UI |
| Form submission errors | Toast notification with retry option |
| Runtime errors | Error Boundary at layout level |
| Production errors | Vercel Analytics (future: Sentry) |

## Form Submission Flow

Every form follows this exact pipeline:

- 1. Client validation — React Hook Form + Zod schema

- 2. POST to /api/{form-type} — Submits as JSON

- 3. Rate limit check — IP-based, 5 submissions/hour

- 4. Honeypot check — Hidden field; if filled, silent 200 to fool bots

- 5. Server-side validation — Same Zod schema (shared)

- 6. Parallel processing — Save to Sanity as "submission" doc + send via Resend

- 7. Response — Client shows success toast or error with retry

## Image Architecture

- All images uploaded to Sanity (automatic CDN via cdn.sanity.io)

- Next.js Image component + Sanity image URL builder

- Formats served: AVIF → WebP → original

- Blur placeholder from Sanity metadata.lqip

- Hero images: priority={true}, others lazy-loaded

- Hot-spot enabled on all Sanity image fields for responsive crop control

## Accessibility Requirements

- Semantic HTML (nav, main, article, section)

- Skip navigation link

- Focus trap in modals

- prefers-reduced-motion respected in Motion animations

- WCAG AA color contrast (4.5:1 minimum)

- Keyboard navigation — Tab order, Escape to close

- ARIA labels on icon-only buttons

- Form errors linked via aria-describedby

- lang attribute on <html lang={locale}>

## SEO Requirements

- Next.js Metadata API per page

- Structured data (JSON-LD): Organization, TouristTrip, BreadcrumbList, Article

- hreflang tags for all 3 languages

- Canonical URLs per locale

- Dynamic OG images (opengraph-image.tsx) per tour

- Sitemap per locale

- robots.txt

# 5. Technology Stack

All versions current as of April 2026. Every dependency is verified against its official source — no assumptions, no "latest".

## Core Framework

| Package | Version | Notes |
| --- | --- | --- |
| next | 16.2.x | Turbopack dev, App Router, agent-ready |
| react | 19.2.5 | April 2026 patch — includes cycle protections |
| react-dom | 19.2.5 | — |
| typescript | 5.6.x | strict mode mandatory |

## Styling & UI

| Package | Version | Notes |
| --- | --- | --- |
| tailwindcss | 4.2.x | CSS-first config, Lightning CSS engine |
| @tailwindcss/postcss | 4.2.x | Required for Next.js |
| shadcn | CLI (latest) | Components copied, not installed |
| class-variance-authority | 0.7.x | shadcn dependency |
| clsx + tailwind-merge | latest | cn() helper |
| lucide-react | latest | Iconography |

## CMS

| Package | Version | Notes |
| --- | --- | --- |
| sanity | 5.x | v4→v5 requires redeploy for auto-updates |
| next-sanity | latest | Next.js integration |
| @sanity/client | latest | Programmatic access |
| @sanity/image-url | latest | Image URL builder |
| @sanity/vision | 5.x | GROQ playground |

## Internationalization

| Package | Version | Notes |
| --- | --- | --- |
| next-intl | 4.x | App Router support |

## Forms & Validation

| Package | Version | Notes |
| --- | --- | --- |
| react-hook-form | 7.60.x | — |
| zod | 4.x | Stable — import * as z from 'zod' |
| @hookform/resolvers | 5.x | RHF ↔ Zod bridge |

## Animations

| Package | Version | Notes |
| --- | --- | --- |
| motion | 12.x | Formerly framer-motion — import from motion/react |

## Other

| Package | Version | Notes |
| --- | --- | --- |
| leaflet + react-leaflet | 1.9 / 4.x | Client-only, dynamic import |
| resend | latest | Transactional email |
| react-email | latest | Email templates as React |
| sonner | latest | Toast notifications |
| date-fns | 4.x | Date formatting |
| next-themes | latest | Dark mode |
| @vercel/analytics | latest | Page views |
| @vercel/speed-insights | latest | Real user metrics |

## Runtime

| Tool | Version | Notes |
| --- | --- | --- |
| Node.js | 22 LTS | Required by Tailwind v4 |
| pnpm | 10.x | Disk-friendly, strict dependencies |

BREAKING CHANGES TO KNOW framer-motion is now 'motion' (import path: motion/react). Tailwind v4 has no tailwind.config.js — all config in globals.css via @theme. Zod v4 breaking changes — read migration guide. React 19 + Next.js 16 require each other — upgrade together.

# 6. Folder Structure & Conventions

## Top-Level Structure

Key directories under src/:

- app/ — Next.js App Router (pages, layouts, API routes)

- components/ — All React components (ui, layout, sections, tour, forms, shared, providers)

- lib/ — Logic, data, utilities (NO JSX)

- messages/ — Translation JSON files

- sanity/ — Studio schemas and config

- styles/ — globals.css with design tokens

- types/ — Global TypeScript types

## Component Organization

| Folder | Content |
| --- | --- |
| components/ui/ | shadcn primitives (button, input, dialog, form) |
| components/layout/ | Nav, Footer, Container, LanguageSwitcher |
| components/sections/ | Page sections (Hero, FeaturedTours, CTASection) |
| components/tour/ | Tour-specific (TourCard, ItineraryDay, TourMap) |
| components/destination/ | Destination-specific components |
| components/journal/ | Blog-specific components |
| components/forms/ | ContactForm, BookingForm, CustomTripForm |
| components/shared/ | SanityImage, RichText, LocaleLink, ScrollReveal |
| components/providers/ | ThemeProvider, ToastProvider |

## Naming Conventions

| Type | Convention | Example |
| --- | --- | --- |
| Component files | kebab-case.tsx | tour-card.tsx |
| Utility files | kebab-case.ts | format.ts |
| Hook files | use-kebab-case.ts | use-media-query.ts |
| Sanity schemas | camelCase.ts | tour.ts, blogPost.ts |
| Zod schemas | kebab-case.schema.ts | contact.schema.ts |
| Component exports | PascalCase | TourCard |
| Variables/functions | camelCase | tourData, fetchTour |
| Constants | SCREAMING_SNAKE_CASE | DEFAULT_LOCALE |
| Types/Interfaces | PascalCase | TourListItem |

## Import Order

Every file's imports should follow this exact order (ESLint auto-enforce):

- 1. React / Next.js core

- 2. Third-party libraries

- 3. Internal modules (@/lib/*)

- 4. Components (ui → layout → feature → shared)

- 5. Types (with `import type`)

- 6. Styles (relative)

## Server vs Client Components

DEFAULT IS SERVER Only add "use client" when absolutely required: useState/useEffect/useRouter, event handlers (onClick/onChange), browser APIs (window, localStorage), Motion animations. Extract interactive pieces into small client components; keep the shell server.

## Path Aliases

All imports use the @ prefix. Never use relative paths like ../../../components.

- @/* → ./src/*

- @/components/* → ./src/components/*

- @/lib/* → ./src/lib/*

- @/types/* → ./src/types/*

## Git Commit Convention

Conventional Commits — enforced via commitlint pre-commit hook.

- feat: new feature

- fix: bug fix

- style: visual changes

- refactor: code restructure

- chore: config, deps, tooling

- docs: documentation

- perf: performance optimization

# 7. Database Schema Design

All schemas live in Sanity as TypeScript files using v5 defineType/defineField syntax. Field-level i18n: every translatable field uses a localeString/localeText/localeBlockContent object containing {en, ko, mn}.

## Document Types (9)

| Type | Purpose | Singleton |
| --- | --- | --- |
| tour | Primary entity — a single tour package | No |
| destination | Mongolian region | No |
| blogPost | Journal article | No |
| testimonial | Customer review | No |
| teamMember | Team profile | No |
| faq | Frequently asked question | No |
| submission | Form submission (admin-only) | No |
| legalPage | Privacy, Terms content | No |
| siteSettings | Global site config | Yes |

## Reusable Object Types (7)

| Type | Purpose |
| --- | --- |
| localeString | 3-language short string |
| localeText | 3-language multi-line text |
| localeBlockContent | 3-language rich text (Portable Text) |
| imageWithAlt | Image with localized alt text + hotspot |
| seo | Per-page SEO metadata (title, desc, OG) |
| itineraryDay | Single day in a tour itinerary |
| pricing | 3-tier pricing with currency |

## Tour — The Core Entity

Tour is the most complex schema and the centerpiece of the product. Fields are organized into groups: Content, Details, Itinerary, Pricing, Relations, SEO.

### Key Fields

- title, summary, description — localeString / localeText / localeBlockContent

- slug — English-derived, URL-safe

- heroImage + gallery — imageWithAlt with hotspot

- duration — Days (1-60)

- difficulty — easy / moderate / challenging / expert

- seasons — Multi-select: spring / summer / autumn / winter

- itinerary — Array of itineraryDay objects with uniqueness validation

- mapRoute — Array of geopoints for Leaflet overview

- pricing — Standard / Deluxe / Private tiers + currency

- included, excluded — localeString arrays

- destinations — References to destination documents (many-to-many)

- faqs — References to reusable FAQ documents

- relatedTours — Self-referencing, max 3

- featured + order — For homepage display and sort

## Content Relationship Diagram

Primary relationships between documents:

- Tour → Destination[] (many-to-many via reference)

- Tour → FAQ[] (tour-specific FAQs)

- Tour → Tour[] (related tours, self-reference)

- Tour embeds: itineraryDay[], pricing, seo

- BlogPost → TeamMember (author)

- BlogPost → Tour[] (related tours)

- Testimonial → Tour (optional reference)

- SiteSettings embeds certifications, pressFeatures, partnerLogos

## Content Volume Plan

| Type | Count | Notes |
| --- | --- | --- |
| tour | 6 | 3 featured, all with full itineraries |
| destination | 5 | Central, Gobi, Western, Northern, Terelj |
| blogPost | 3 | One per category |
| testimonial | 6 | 3 featured |
| teamMember | 4 | Founder + 3 guides |
| faq | 12 | 3 per main category |
| legalPage | 2 | Privacy + Terms |
| siteSettings | 1 | Singleton |

## Schema Design Rules

CRITICAL Schema changes after content entry require migrations. Finalize schema BEFORE entering production content. If a field must change, do it day 1 — not day 3.

- Always use defineType + defineField (v5 syntax) — never plain objects

- Enable hotspot: true on every image field — without it, responsive cropping is broken

- Use initialValue: () => new Date().toISOString() for publishedAt — NOT a constant

- Slugs derived from title.en only — avoid Cyrillic/Korean in URLs

- Singleton protection: filter templates AND restrict document actions in sanity.config

- Write preview.prepare() for every document — the Studio list view otherwise shows '(untitled)'

- _type in GROQ is case-sensitive — convention is lowercase camelCase

- Reference vs embedded: reference for shared content (Destination, FAQ), embedded for document-specific (itineraryDay)

- submission schema: readOnly except for admin — protect form data integrity

- All localeString/localeText required by default — if optional, make it explicit

# 8. Development Environment & CI/CD

## Local Machine Requirements

| Tool | Version / Setup |
| --- | --- |
| Node.js | 22 LTS (use nvm, fnm, or Volta) |
| pnpm | 10.x via corepack |
| Git | Latest |
| VS Code | With recommended extensions |

## VS Code Extensions (required)

- bradlc.vscode-tailwindcss

- esbenp.prettier-vscode

- dbaeumer.vscode-eslint

- yoavbls.pretty-ts-errors

- sanity-io.vscode-sanity

## Code Quality Stack

- TypeScript — strict mode + noUncheckedIndexedAccess

- ESLint v9 — Flat config with Next.js, React Hooks, TypeScript plugins

- Prettier — With prettier-plugin-tailwindcss for class sorting

- Husky + lint-staged — Pre-commit formatting + linting (NOT full build)

- Commitlint — Conventional commit enforcement

## Environment Variables

All env vars are validated at startup via Zod schema in lib/env.ts. Missing or malformed vars cause build failure — catching problems at deploy time, not runtime.

### Required Variables

- NEXT_PUBLIC_SANITY_PROJECT_ID — from sanity.io/manage

- NEXT_PUBLIC_SANITY_DATASET — typically 'production'

- NEXT_PUBLIC_SANITY_API_VERSION — YYYY-MM-DD format

- SANITY_API_WRITE_TOKEN — server-only (create in Project → API)

- SANITY_REVALIDATE_SECRET — min 16 chars, for webhook auth

- RESEND_API_KEY — starts with re_

- CONTACT_EMAIL_FROM — must be verified domain in Resend

- CONTACT_EMAIL_TO — where form submissions are delivered

- NEXT_PUBLIC_SITE_URL — full URL including protocol

- NEXT_PUBLIC_SITE_NAME — display name

## Deployment Pipeline

Vercel is the sole deployment platform. Every push to main auto-deploys to production. Every branch/PR gets a preview URL (useful for client demos).

Build sequence:

- 1. pnpm install (frozen lockfile)

- 2. Env validation (lib/env.ts throws if misconfigured)

- 3. next build (TypeScript check + bundle)

- 4. Deploy to Edge Network

- 5. Auto-promote to production on main branch

## Sanity Studio Deployment

Studio is embedded as an App Router page at /studio/[[...tool]]/page.tsx — NOT deployed separately. One Vercel deployment hosts everything.

## On-Demand Revalidation

Sanity webhook → /api/revalidate → revalidateTag(type). When content is published/updated in Studio, the corresponding static pages regenerate within seconds instead of waiting for the 1-hour ISR interval.

### Webhook Setup (Sanity Dashboard → API → Webhooks)

- URL: https://your-site.vercel.app/api/revalidate

- Trigger: Create, Update, Delete

- Filter: _type in ["tour", "destination", "blogPost", "siteSettings"]

- HTTP method: POST

- Secret: matches SANITY_REVALIDATE_SECRET env var

## Monitoring

- Vercel Analytics — page views, referrers, countries

- Vercel Speed Insights — real user Core Web Vitals

- Structured console.error with context tags (e.g., "[API contact]")

- Vercel Dashboard → Logs for production debugging

# 9. Feature Development Matrix

Features are grouped by layer, not by page. Build from foundation up: design system → data → pages → polish. This prevents inconsistency and rework.

## Foundation Layer

| ID | Feature | Priority |
| --- | --- | --- |
| F1 | Design tokens + globals.css | Critical |
| F2 | i18n setup (next-intl + routing) | Critical |
| F3 | Sanity Studio embed + schemas deploy | Critical |
| F4 | Root layout + providers (theme, toast) | Critical |
| F5 | shadcn/ui primitives install | Critical |
| F6 | Shared components (Container, SanityImage, RichText, LocaleLink) | Critical |
| F7 | Nav + Footer | Critical |

## Data Layer

| ID | Feature | Priority |
| --- | --- | --- |
| F8 | Sanity client + fetcher + GROQ queries | Critical |
| F9 | Seed content (full tours + destinations) | Critical |
| F10 | TypeScript types generation | Important |

## Core Pages

| ID | Feature | Priority |
| --- | --- | --- |
| F11 | Homepage (Hero, FeaturedTours, WhyChooseUs, CTA) | Critical |
| F12 | Tours listing (grid + filter + search) | Critical |
| F13 | Tour detail (hero, itinerary, gallery, map, pricing, FAQs) | Critical |
| F14 | Tour map (Leaflet, dynamic import) | Important |
| F15 | Destinations listing + detail | Important |
| F16 | Journal listing + detail (Portable Text renderer) | Important |

## Supporting Pages

| ID | Feature | Priority |
| --- | --- | --- |
| F17 | About page | Important |
| F18 | Contact page + form | Critical |
| F19 | Contact API + Resend integration | Critical |
| F20 | Custom Trip page + form + API | High |
| F21 | Booking inquiry form (in Tour detail) | High |
| F22 | Newsletter form + API | Low |
| F23 | Legal pages (Privacy, Terms) | Critical |
| F24 | 404 + 500 pages | Critical |

## Multi-Language Polish

| ID | Feature | Priority |
| --- | --- | --- |
| F25 | Content translation (EN → KO + MN) | Critical |
| F26 | UI translation (messages/*.json) | Critical |
| F27 | Language switcher | Critical |

## Animation Polish

| ID | Feature | Priority |
| --- | --- | --- |
| F28 | ScrollReveal wrapper component | High |
| F29 | Page transitions | Medium |
| F30 | Hero animations (parallax, text reveal) | High |
| F31 | Tour gallery lightbox | Medium |
| F32 | Micro-interactions (button hover, form focus) | Medium |
| F33 | Loading progress bar | Low |

## SEO & Trust Polish

| ID | Feature | Priority |
| --- | --- | --- |
| F34 | Metadata API per page | Critical |
| F35 | Structured data (JSON-LD) | High |
| F36 | Dynamic OG images | Medium |
| F37 | Sitemap + robots.txt | Critical |
| F38 | Trust signals (certifications, press features) | High |

## UX & Quality Polish

| ID | Feature | Priority |
| --- | --- | --- |
| F39 | Cookie consent banner | Critical |
| F40 | Dark/light mode toggle | High |
| F41 | Accessibility pass (a11y audit) | Critical |
| F42 | Responsive review (mobile, tablet) | Critical |
| F43 | Performance optimization (Lighthouse) | Critical |

## Launch

| ID | Feature | Priority |
| --- | --- | --- |
| F44 | Production build + deploy verification | Critical |
| F45 | Demo video screen recording | High |
| F46 | Case study writeup + screenshots | High |

## Feature Workflow

For each feature, follow this rhythm:

- 1. Review — re-read scope, architecture, schema for this feature

- 2. Scaffold — create files, imports, TypeScript types

- 3. Implement — logic + UI, hardcoded content OK initially

- 4. Test — localhost, mobile view, dark mode, keyboard nav

- 5. Commit — conventional commit, push

- 6. Move on — mark done, resist perfectionism

STOP RULE If a feature exceeds 150% of its planned time, STOP. Commit current progress. Move to the next feature. Return later only if time allows. Perfectionism kills shipped work.

# 10. Content & Asset Strategy

CONTENT IS A FEATURE Content production takes more time than coding. Treat it as a dedicated workstream. Do it in batch BEFORE starting to build — not incrementally while building pages.

## Content Production — Batch Approach

Use AI (Claude) to generate all content upfront in a single session. Output as structured JSON or markdown. Then paste into Sanity Studio during data entry.

### Content to Generate (Batch Session)

- 6 tour concepts — Title, summary, duration, difficulty, destinations, hero description

- 6 × 7-day itineraries — Day titles, descriptions, accommodations, meals

- 5 destination descriptions — Story, highlights, best time to visit

- 3 blog posts (500-700 words) — Culture, travel tips, guide story

- 6 testimonials — Diverse nationalities, different tour references

- 4 team member bios — Founder + guides

- 12 FAQs — Across general, booking, during-trip, visa categories

- About page content — Story, values, mission

- Translations — All content into Korean + Mongolian

## Voice & Tone

- Editorial, boutique travel magazine style

- Evocative without being flowery

- Specific details (place names, cultural specifics)

- Premium audience — don't explain what they already know

- Korean: sophisticated, refined register

- Mongolian: natural, native voice — not translated-feeling

## Image Asset Strategy

All images sourced before coding begins. Organized into folders by destination and purpose.

### Sources

- Unsplash.com — "Mongolia", "Gobi desert", "Mongolian horse", "nomad"

- Pexels.com — additional variety

- Pixabay — fills gaps

- Wikipedia Commons — cultural/historical (check license)

### Requirements

- 20-30 images minimum

- 2000px+ wide (for retina hero display)

- Mix of vertical and horizontal

- Variety: landscape, people, food, animals, culture, ger camps

### Organization

Local folder structure before upload to Sanity:

- /temp-assets/heroes/ — Hero section images

- /temp-assets/tours/{slug}/ — 6-8 images per tour

- /temp-assets/destinations/ — Per-region images

- /temp-assets/team/ — Placeholder headshots from Unsplash portraits

- /temp-assets/press/ — Fake press logos

- /temp-assets/certifications/ — Fake cert logos

## Brand Identity Assets

- Logo (primary, mark only, monochrome)

- Favicon set (16×16, 32×32, 192×192, 512×512, Apple touch)

- Open Graph image template (1200×630)

- Color palette documented in design tokens

- Typography: Pretendard (Korean), Inter (English), appropriate MN font

# 11. Contingency & Cut List

Every production plan needs a plan for when it falls behind. These fallbacks are decided BEFORE development starts — not during a crisis.

## Feature Fallbacks

| Feature | Fallback if behind |
| --- | --- |
| F14 Tour Map (Leaflet) | Static image placeholder with route drawn in Figma |
| F31 Gallery lightbox | Grid only, click opens image in new tab |
| F36 Dynamic OG images | Static OG image per locale |
| F25 Full translations (3 langs) | EN + KO only, MN added post-launch |
| F30 Hero animations | Static hero with CSS transitions only |
| F35 Structured data | Basic Organization schema only |
| F40 Dark mode toggle | Dark mode default, no toggle |
| F20 Custom Trip form | Merge into Contact form with a "topic" field |

## Cut List — What to Cut First

Order of cuts if time pressure increases. Cut from top down.

- 1. F22 Newsletter form — lowest value, easy to add later

- 2. F33 Loading progress bar — nice-to-have polish

- 3. F29 Page transitions — users don't miss them

- 4. F31 Gallery lightbox — grid is acceptable

- 5. F36 Dynamic OG images — static OG images are fine

- 6. F35 Structured data (partial) — keep Organization, cut TouristTrip

- 7. F40 Dark mode — if toggle is incomplete, leave dark as default

- 8. F32 Micro-interactions (partial) — keep button hovers, cut form focus rings

## Decision Points

These are pre-set triggers that force scope decisions:

- If 1+ core feature behind mid-development: Execute cuts 1-3

- If 2+ behind: Execute cuts 1-5 + switch to 2-language (EN + KO)

- If polish layer entering and foundation not solid: Skip animations entirely, ship static

## Emergency Scenarios

### Scenario: Sanity webhook not firing

- Immediate: use manual revalidation via Vercel dashboard

- Production fix: switch to longer ISR revalidate (600s instead of 3600s)

### Scenario: Resend domain verification delayed

- Use Resend's onboarding@resend.dev sender temporarily

- Forms still work, email deliverability is testing-only

- Add note in case study about real domain setup

### Scenario: Lighthouse Performance below 80

- Biggest wins: image optimization (convert to AVIF, reduce dimensions)

- Lazy-load Leaflet map, all below-fold images

- Remove unused Sanity fields from GROQ queries

- Audit Motion bundle — remove unused animations

### Scenario: Translation quality is poor

- EN content stays canonical

- Have Claude generate 3 translation variants per key content block

- Pick best variant; post-launch get native speaker review

# 12. Definition of Done

Each feature has explicit "done" criteria. When all boxes tick, move on. This prevents perfectionism loops.

## Generic Checklist (applies to every feature)

- Renders correctly on mobile (375px)

- Renders correctly on desktop (1280px)

- Works in dark mode

- Keyboard navigation functional

- No console errors

- No TypeScript errors

- Content present (not Lorem Ipsum)

- Committed with conventional message

## Tour Detail Page (F13) — Example

The most complex page — detailed criteria to prevent scope drift:

- Hero image renders with alt text

- Title, duration, difficulty badges visible

- Itinerary timeline shows at least 5 days

- Gallery displays 6+ images

- Map shows 3+ route points

- Pricing shows 3 tiers (Standard, Deluxe, Private)

- FAQ section shows 4+ accordions

- Booking form submits successfully, success toast appears

- Related tours section shows 3 tours

- Mobile 375px: all sections scrollable, readable

- Lighthouse Performance 80+ (local)

- Dark mode: no illegible text

## Forms (F18, F19, F20, F21) — Example

- Client-side validation prevents invalid submission

- Server-side validation rejects malformed requests

- Rate limit rejects 6th request within 1 hour from same IP

- Honeypot silently accepts bot submissions

- Success state: toast + form reset

- Error state: toast + retry button

- Submitted data appears in Sanity Submissions

- Email received at CONTACT_EMAIL_TO

## Multi-Language (F25, F26, F27) — Example

- Every visible string comes from translation files (no hardcoded)

- All 3 languages have complete key parity

- Language switcher preserves current page

- URL changes (/en/tours → /ko/tours)

- HTML lang attribute updates

- Date/number formatting respects locale

- Korean text uses Pretendard font

- Mongolian text uses appropriate font

## Accessibility (F41) — Audit Checklist

- All images have alt text

- All form inputs have labels

- Tab order is logical throughout page

- Focus indicators visible on all interactive elements

- Modal/dialog focus trap works

- Escape key closes modals

- Color contrast passes WCAG AA (check with axe DevTools)

- Screen reader announces page changes (tested with VoiceOver or NVDA)

- prefers-reduced-motion disables non-essential animations

- Skip-to-content link works

# 13. Testing Strategy

No unit tests or E2E tests in scope (time constraint). Focus is manual testing with systematic coverage.

## Device Matrix

| Device | Resolution | Test When |
| --- | --- | --- |
| iPhone (small) | 375 × 667 | Every feature |
| iPhone (large) | 428 × 926 | After mobile passes |
| iPad Mini | 768 × 1024 | Page-level features |
| Desktop | 1280 × 720 | Every feature |
| Desktop large | 1920 × 1080 | Polish phase |

## Browser Matrix

| Browser | Priority |
| --- | --- |
| Chrome (dev) | Primary — continuous |
| Safari (iOS) | Critical — iOS layout bugs differ |
| Firefox | Spot check |
| Edge | Spot check (usually matches Chrome) |

## Critical User Journeys

These full user flows must work end-to-end before launch:

### Journey 1: Prospective traveler browses tours

- Land on homepage → see hero, featured tours

- Click "Explore tours" → tours listing

- Apply filter (duration: 7-10 days, season: summer)

- Click a tour card → tour detail page loads

- Scroll through all sections — itinerary, map, pricing, FAQ

- Click "Inquire" → booking form

- Submit form → success toast

### Journey 2: Multi-language user

- Land on /en/ (default)

- Click language switcher → Korean (/ko/)

- All content renders in Korean

- Navigate to /ko/tours/[slug]

- Switch to Mongolian mid-browse

- URL correctly becomes /mn/tours/[slug]

- Content translated, layout intact

### Journey 3: Mobile user on slow connection

- Chrome DevTools: throttle to Slow 4G

- Homepage loads within 5s

- Hero image shows blur placeholder → sharp image

- Navigation smooth, no layout shift

- Tour detail page loads and map initializes

### Journey 4: Accessibility user (keyboard only)

- Tab through homepage — every interactive element focusable

- Tab to language switcher, activate with Enter

- Dropdown opens, arrow keys navigate, Enter selects

- Tab to mobile menu button (on narrow screen)

- Open menu with Enter, navigate items, close with Escape

## Automated Checks

- TypeScript: pnpm typecheck (no errors)

- ESLint: pnpm lint (no errors)

- Prettier: pnpm format:check (all files formatted)

- Next.js: pnpm build (successful production build)

- Lighthouse CI: locally via npx lighthouse

- axe DevTools: browser extension for a11y audit

# 14. Performance Budget

Performance targets are set per feature and monitored continuously. Catching issues early is easier than fixing at the end.

## Global Targets

| Metric | Target |
| --- | --- |
| Lighthouse Performance | 85+ |
| Lighthouse Accessibility | 90+ |
| Lighthouse Best Practices | 95+ |
| Lighthouse SEO | 95+ |
| LCP (Largest Contentful Paint) | < 2.5s |
| FID / INP (Interaction) | < 100ms |
| CLS (Cumulative Layout Shift) | < 0.1 |
| Total bundle (first load JS) | < 250KB |

## Per-Page Budgets

| Page | Max Weight | Critical Requirement |
| --- | --- | --- |
| Homepage | 1.2 MB | Hero image < 300KB |
| Tour detail | 1.5 MB | Map lazy-loaded |
| Tours listing | 1 MB | Images lazy after fold |
| Other pages | 800 KB | Standard optimization |

## Optimization Rules

- Hero images — priority={true}, AVIF format, LQIP placeholder

- Below-fold images — loading="lazy" (default in Next.js Image)

- Leaflet map — next/dynamic with ssr: false (client-only)

- Motion animations — Lazy-load non-critical animations

- Fonts — Self-host via /public/fonts, preload critical subsets

- Sanity queries — Only fetch fields actually used; avoid '...' spreads

- Icons — Tree-shakable (lucide-react via individual imports)

- Sanity image URLs — Include ?w=...&q=80&auto=format for served size

## Monitoring

- Vercel Speed Insights — real user metrics after deployment

- Vercel Analytics — page weight, traffic patterns

- Local: npx lighthouse http://localhost:3000 before each commit on critical pages

- Chrome DevTools Coverage tab — identify unused CSS/JS

- Next.js build output — monitor bundle size per route

## Common Performance Pitfalls

- Importing entire libraries instead of specific functions (lodash trap)

- Client components where server components suffice

- Missing sizes attribute on Next.js Image

- Loading Leaflet CSS globally instead of scoped to map component

- Fetching Sanity fields that are never displayed

- Large OG images served at full size

- Un-optimized gallery — 20 hero-sized images eagerly loaded

# 15. Launch Checklist

Execute in order before announcing the site. Each section is independent — skip one and you will regret it.

## Environment

- All env vars set in Vercel Production scope

- NEXT_PUBLIC_SITE_URL matches production domain

- SANITY_REVALIDATE_SECRET is 16+ characters

- SANITY_API_WRITE_TOKEN is not set in client-accessible scope

- RESEND_API_KEY is valid and domain verified

## Functional

- All 14 pages return 200 status

- All 3 forms submit successfully

- Resend emails arriving (check spam folder too)

- All 3 languages render without missing strings

- Language switcher preserves current page across all routes

- Dark mode toggle persists via localStorage

- 404 page is custom-designed, not default

- 500 page is custom-designed, not default

- Sanity Studio accessible at /studio

- Content edit in Studio → site updates within seconds (webhook works)

## SEO

- sitemap.xml accessible at /sitemap.xml

- robots.txt correct, not blocking

- Meta tags present on every page (title, description)

- OG images render correctly (test with Facebook Sharing Debugger)

- Twitter card renders (Twitter Card Validator)

- hreflang tags correct on multi-language pages

- Canonical URLs set per locale

- Structured data validates (Google Rich Results Test)

## Performance

- Lighthouse Performance ≥ 85 (Homepage, Tour detail, Tours listing)

- Lighthouse Accessibility ≥ 90

- Lighthouse SEO ≥ 95

- LCP < 2.5s on real network

- CLS < 0.1 during scroll

- No layout shift from font loading (font-display: swap or optional)

## Security

- Sanity write token is server-only (never NEXT_PUBLIC_)

- All API keys have NEXT_PUBLIC_ prefix ONLY when needed

- Form rate limiting functional

- Honeypot field present on all forms

- Security headers present (X-Frame-Options, X-Content-Type-Options, etc.)

- HTTPS enforced (Vercel default)

## Analytics

- Vercel Analytics showing live data

- Speed Insights collecting metrics

- Cookie consent properly gates analytics (GDPR)

## Content

- No Lorem Ipsum anywhere

- No TODO, FIXME, XXX comments in production code

- No console.log statements (use console.warn/error only)

- All links work (check with a link checker)

- All images have alt text

- Footer has current year, correct company info

- Legal pages have content (even if placeholder)

## Polish Final Pass

- Favicon shows in browser tab

- Apple touch icon set for iOS home screen

- Site manifest valid

- Custom 404 has working link back to home

- Loading states don't cause layout shift

- Error boundaries catch errors gracefully

## Deliverables

- Live production URL

- Demo video (1-2 minutes, screen recording)

- 5-6 high-quality screenshots (desktop + mobile)

- Case study writeup (for voidex.studio)

- Repository README with setup instructions

- BACKLOG.md with post-launch ideas

- LEARNINGS.md with technical insights

# 16. Post-Launch Plan

Shipping is the start, not the end. A deployed site that nobody sees is a deployed site that nobody hires you from.

## Week 1 — Announce

- LinkedIn post: "Just shipped" with screenshots and live link

- Add case study to voidex.studio portfolio

- Send demo URL to 2-3 prospective travel company clients

- Request peer review from dev community (r/webdev, Twitter, Discord)

- Submit to relevant showcases: Awwwards, Site Inspire

## Week 2-4 — Iterate

- Monitor Vercel Analytics — traffic sources, bounce rate, Web Vitals

- Collect client feedback from inquiries

- Implement top 3 items from BACKLOG.md if time allows

- Track LinkedIn profile views, inquiries received

- Write a retrospective blog post / tweet thread about the build

## Key Metrics to Track

| Metric | Source |
| --- | --- |
| Site visitors | Vercel Analytics |
| Real user performance | Vercel Speed Insights |
| Contact form submissions | Sanity Submissions |
| LinkedIn profile views | LinkedIn analytics |
| Inquiry-to-demo-view ratio | Manual tracking |
| Client meetings booked | Calendar |

## Case Study Structure

The case study is what transforms a portfolio site into a hired developer. Write it thoughtfully.

- The Challenge — Why this project exists, who it's for

- The Approach — Key decisions: tech stack, architecture, trade-offs

- The Build — Interesting engineering: multi-language strategy, Sanity schema design, performance wins

- The Outcome — Metrics: Lighthouse scores, page load times, language coverage

- The Learnings — Technical insights: Next.js 16 quirks, Tailwind v4 adoption, Sanity v5 patterns

- What's Next — Show maturity by noting what you'd add ("in a production client version I'd add booking integration, payment, etc.")

## Scope Creep Prevention

BACKLOG.md is the pressure valve. Every "I should add X" thought goes there, not into the code. After launch, prioritize based on:

- High value: ideas clients have actually asked about

- Medium value: polish that would elevate the case study

- Low value: personal curiosity items (last)

REMEMBER THE REAL GOAL This site exists to generate client work. After launch, 70% of effort goes to outreach and positioning, 30% to refinement. Don't get stuck polishing what's already shipped when new clients could be viewing it.

# 17. Critical Warnings & Gotchas

Accumulated wisdom from the planning process. Read before starting, reread mid-build.

## Framework & Tooling

- Next.js 16 params are Promises — await params in page/layout components

- React 19 + Next.js 16 are coupled — upgrade together, never separately

- Tailwind v4 has NO tailwind.config.js — all config lives in globals.css via @theme

- Tailwind v4 requires Node 22+ — won't install on Node 20

- Zod v4 has breaking changes from v3 — read migration guide, update imports

- Motion replaced framer-motion — import from motion/react, not framer-motion

- Leaflet can't SSR — always next/dynamic with ssr: false

- prettier-plugin-tailwindcss must be v0.6+ — earlier versions don't understand v4

## Sanity

- v5 requires defineType + defineField — plain object schemas deprecated

- hotspot: true on every image — critical for responsive crop

- _type is case-sensitive in GROQ — lowercase camelCase convention

- Singletons need dual protection — templates filter AND document actions restriction

- Slug from title.en only — don't use Korean/Cyrillic in URLs

- Schema changes post-launch are painful — finalize day 1

- Webhook secret must match — env var and Sanity webhook config, exactly

## Multi-Language

- Field-level i18n is simpler than document-level — chose it for this reason

- Translation key parity is mandatory — every key in en.json must exist in ko.json and mn.json

- Use namespaced translation calls — getTranslations("home.hero") then t("title"), not t("home.hero.title")

- HTML lang attribute must update — on locale change, set lang={locale}

- Korean typography needs Pretendard — generic fonts render awkwardly

## Performance

- Don't use <img> tag — always Next.js <Image>, ESLint will enforce

- Specify sizes on Image — without it, Next ships huge responsive srcsets

- Server components by default — "use client" only when necessary

- Client boundaries should be leaves — not entire pages

- Avoid full GROQ spreads — explicitly list fields to reduce payload

- Map bundle is 300KB+ — lazy-load always

## Deployment

- First deploy BEFORE day 1 coding — catch env/pipeline issues early

- Resend domain verification can take 24-72 hours — start day 0

- Vercel env vars are scope-specific — Production vs Preview vs Development

- NEXT_PUBLIC_SITE_URL differs per scope — use ${VERCEL_URL} for Preview

- Sanity Studio deploys with Next app — not separately

- Build cache can corrupt — Vercel "Redeploy without cache" fixes 20% of mysterious failures

## Mindset

- Perfectionism is the primary enemy — 80% done is better than 100% unfinished

- Content is a feature — budget time for it explicitly

- Scope creep always wins if allowed — BACKLOG.md catches "nice ideas"

- Daily deploy discipline — "local works" is not a release signal

- Mobile-first is non-optional — most viewers check the site on phone

- Polish where viewers look — Hero, typography, mobile. Not admin panels.

- The real goal is client work — after launch, outreach > refinement

## If You Take Nothing Else From This Document

THREE RULES 1. Do content batch production BEFORE coding — saves 6+ hours. 2. Define "done" per feature BEFORE starting it — prevents perfectionism loops. 3. Decide the cut list BEFORE crisis — not during one.